Going Live Checklist

Moving Bite Wise from test mode to real payments, real email and a public website

Prepared October 2026 · for the Bite Wise owner

Tick each box as you go. Never write passwords or secret keys in this document.

# Before you start

Bite Wise needs no code changes to go live. Going live means connecting real outside services through the settings file (.env.local, or your host's environment variables), plus a few business and legal steps. Work through the sections in order; each one ends with a short check.

## Three kinds of "test"

| Mode | How you get it | What happens |
| --- | --- | --- |
| Bite Wise test payments | No Stripe keys in .env.local (what you run today). | Everything is simulated inside the app. Restaurants "connect" a practice account with a MOCK BANK; there is no Stripe dashboard. |
| Stripe test mode | Stripe keys that start with sk_test_ and pk_test_. | The real Stripe system with pretend money. Onboarding, dashboards, transfers and refunds all work. Use test card 4242 4242 4242 4242. |
| Live | Stripe keys that start with sk_live_ and pk_live_. | Real cards are charged and real money is paid out to restaurants' banks. |

Recommended path: test payments → Stripe test mode → live. Do a full dry run in Stripe test mode before you switch to live keys.

## Your order of work

| # | Section | Time needed (roughly) |
| --- | --- | --- |
| 1 | Business and legal (Washington) | Days to weeks (start first) |
| 2 | Domain and email | 1 to 2 hours, plus DNS wait |
| 3 | Supabase (database and logins) | 1 hour |
| 4 | Hosting (public website) | 1 to 2 hours |
| 5 | Stripe in test mode, then live | 2 hours, plus Stripe verification |
| 6 | Maps | 20 minutes |
| 7 | Security | 30 minutes |
| 8 | Launch-day test and go | 1 hour |

# 1. Business and legal (Washington)

Start these first: they take the longest and Stripe live mode needs your business details.

☐	Register the business (LLC or corporation) and get an EIN from the IRS.

☐	Get a Washington business license (Business Licensing Service, through the WA Department of Revenue, My DOR).

☐	Register with the WA Department of Revenue for sales tax. As a marketplace facilitator, Bite Wise collects and remits sales tax on food orders and on restaurant plan fees.

–  Each tax return: owner console → Sales tax tab → choose the dates → CSV or PDF. It is split by city, ZIP and rate.

☐	Open a business bank account (Stripe pays Bite Wise's share into it).

☐	Have a Washington-licensed attorney review the Customer Terms, Restaurant Partner Agreement and Privacy Policy (in the app at /legal/..., text in src/lib/legal/documents.ts). If the text changes, the version number must change too, and everyone accepts the new version at their next login.

☐	Set your real company details in .env.local: LEGAL_ENTITY_NAME (registered company name), SUPPORT_EMAIL, LEGAL_ADDRESS. They appear in the legal documents, invoices and emails.

☐	Consider business insurance (general liability; ask about marketplace and food-related cover).

☐	Restaurants must hold their food permits (health department). The Partner Agreement already requires it; you may want to ask for a permit number when you approve them.

# 2. Domain and email

☐	Buy your domain (for example bitewise.app) if you don't own it yet.

☐	Pick an email service that can send as your domain. Gmail cannot send as bitewise@bitewise.app. Good options: Resend, Postmark, Amazon SES, or Google Workspace (mailboxes plus sending).

☐	Add the DNS records the email service gives you: SPF, DKIM and DMARC. Without them, emails land in spam.

☐	Put the SMTP details in .env.local:

–  SMTP_HOST, SMTP_PORT (usually 587), SMTP_USER, SMTP_PASSWORD

–  EMAIL_FROM, for example Bite Wise <hello@bitewise.app>

☐	Create a support mailbox (for example support@bitewise.app) and set SUPPORT_EMAIL to it.

Check Sign up a test customer with your own email: the confirmation email should arrive from your domain, with the Bite Wise logo, not in spam.

# 3. Supabase (database and logins)

☐	Use a dedicated production project on supabase.com. The Pro plan gives daily backups and doesn't pause when quiet.

☐	Copy its keys into .env.local: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY, SUPABASE_SECRET_KEY (Project Settings → API).

☐	Create the tables: npx supabase link (choose the production project), then npx supabase db push.

☐	Do not run npm run seed on production: it adds the demo restaurants and demo accounts.

☐	Create your owner account: npm run create-admin.

☐	Authentication → Sign In / Providers → Email: turn Confirm email on.

☐	Authentication → URL Configuration: set Site URL to https://your-domain.

☐	Authentication → Emails → SMTP Settings: enter the same email service as in section 2.

☐	Install the branded backup sign-up email: add SUPABASE_ACCESS_TOKEN to .env.local and run npm run email:template.

Check The owner console opens with your admin login, and its tabs are empty (no demo data).

# 4. Hosting (public website)

Customers, restaurants and Stripe need to reach the site over HTTPS on your domain. A computer at home or in the office (with a private network address) is not reachable from the internet.

## Option A: Vercel (easiest)

☐	Create a Vercel project from the GitHub repository (umershahid84/BiteWise, branch main).

☐	Add every setting from .env.example in Vercel → Settings → Environment Variables, plus a long random CRON_SECRET.

☐	Add your domain in Vercel → Domains and follow its DNS instructions (HTTPS is automatic).

☐	vercel.json already runs the 5-minute scheduled jobs (card holds, missed pickups, plan renewals).

## Option B: your own Linux server (VPS)

☐	A small Ubuntu server (for example 2 GB RAM) with Node.js 20 or later.

☐	Clone the repository, create .env.local, run npm ci, npm run build, then npm run service:install (runs Bite Wise as a service that restarts by itself).

☐	Put Caddy or Nginx in front for HTTPS on your domain.

☐	Updates later: git pull then npm run update.

## Both options

☐	NEXT_PUBLIC_SITE_URL=https://your-domain (confirmation links, kiosk links, Stripe return links and invoice links use it).

☐	TIME_ZONE=America/Los_Angeles.

Check Open https://your-domain on your phone (not on your home Wi-Fi): the home page and map load, and the padlock shows a valid certificate.

# 5. Stripe: test mode first, then live

## 5a. Set up the platform

☐	Create the Stripe account for your company and complete business verification (legal name, EIN, address, bank account, owner identity).

☐	Settings → Connect: turn it on, choose Express accounts, and complete the platform profile (Bite Wise is a marketplace that pays restaurants for food sold through it).

☐	Connect → Settings → Branding: add the Bite Wise name, logo and colors (restaurants see them during onboarding).

## 5b. Dry run with test keys

☐	Developers → API keys (Test mode): put sk_test_... in STRIPE_SECRET_KEY and pk_test_... in NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY.

☐	Developers → Webhooks → Add endpoint: https://your-domain/api/stripe/webhook, with these events:

| Event | Listen on |
| --- | --- |
| payment_intent.amount_capturable_updated | Your account |
| payment_intent.payment_failed | Your account |
| account.updated | Connected accounts |

☐	Copy the webhook's signing secret (whsec_...) into STRIPE_WEBHOOK_SECRET, then restart or redeploy.

☐	As a test restaurant: Payouts tab → Set up payouts with Stripe → finish Stripe's test onboarding (Stripe shows test values to use). The tab shows "Your Stripe account is ready" and Open Stripe dashboard works.

☐	As a test customer: order with card 4242 4242 4242 4242 (any future date, any CVC). At the counter, enter the PIN and hand it over.

☐	Confirm in Stripe (test mode): the payment, Bite Wise's application fee, and the transfer to the restaurant.

☐	In the owner console: refund that order (Orders tab), and see it in Stripe.

☐	A paid plan: subscribe with 4242...; then try 4000 0000 0000 0002 (declined) to see the delinquent flow.

## 5c. Switch to live

☐	Developers → API keys (Live mode): put sk_live_... and pk_live_... in .env.local.

☐	Create the same webhook again in Live mode (it has its own signing secret) and update STRIPE_WEBHOOK_SECRET.

☐	Restart or redeploy. Restaurants connected during test payments or Stripe test mode must click Set up payouts with Stripe again to connect for real.

Good to know Stripe charges its fees on each payment; the Income tab shows Bite Wise's income before those fees. Keep sk_live_... secret: anyone with it can move money. Only the server should have it.

# 6. Maps

☐	OpenStreetMap's free public tiles are not allowed for a busy site. Sign up with a tile provider: MapTiler, Stadia Maps or Mapbox (all have free tiers).

☐	Set NEXT_PUBLIC_MAP_TILE_URL and NEXT_PUBLIC_MAP_ATTRIBUTION from the provider's instructions. If you choose a dark map style, set NEXT_PUBLIC_MAP_DARK_FILTER=false.

☐	Restaurant addresses are placed on the map automatically. For restaurants added earlier, run npm run locate-restaurants, then npm run locate-restaurants -- --yes.

# 7. Security

☐	Create new secrets for production: a new Supabase project has its own keys; also create a new Gmail/email app password. (The old Supabase secret key and Gmail app password were shared in a chat, so don't reuse them.)

☐	.env.local lives only on the server (or in Vercel's settings). Never email it, commit it to GitHub, or paste it into a chat; if you must share it, blank out every value first.

☐	Turn on two-factor authentication for GitHub, Supabase, Stripe, Vercel (or your server host), your domain registrar and your email service.

☐	Use a strong, unique password for your Bite Wise admin account.

☐	Set a long random CRON_SECRET (for example from a password manager).

# 8. Launch day

Do one complete real transaction with a small amount before inviting restaurants.

☐	Sign up a restaurant with a real email address. Confirm the email, then approve it in the owner console (Restaurants tab). The welcome email arrives with the signed agreement and the kiosk link.

☐	Choose a plan as the restaurant (Pioneer Members are free), connect real Stripe payouts, and install the kiosk (Android, iPad or Windows PC).

☐	Post a small offer (for example $1).

☐	Sign up a customer with another real email, order it with a real card, pick it up with the PIN at the kiosk. The customer gets the invoice email with the PDF receipt.

☐	Refund it from the owner console (Orders tab) to see a refund end to end.

☐	Next morning: Stripe shows the payout on its way to the restaurant's bank; the owner console's Income and Sales tax tabs show the order.

☐	Invite your first restaurants: the first 50 to choose a plan are Pioneer Members (free).

## Settings reference

Everything goes in .env.local (Option B) or Vercel → Environment Variables (Option A). The template is .env.example in the project.

| Setting | Where it comes from | Production value |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase → Project Settings → API | https://<project>.supabase.co |
| NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY | Supabase → API keys | sb_publishable_... |
| SUPABASE_SECRET_KEY | Supabase → API keys (secret) | sb_secret_... (keep secret) |
| SUPABASE_ACCESS_TOKEN | supabase.com → Account → Tokens | only for email:template |
| SMTP_HOST, SMTP_PORT | Your email service | e.g. smtp.resend.com, 587 |
| SMTP_USER, SMTP_PASSWORD | Your email service | keep the password secret |
| EMAIL_FROM | You choose | Bite Wise <hello@your-domain> |
| NEXT_PUBLIC_SITE_URL | Your domain | https://your-domain |
| TIME_ZONE | You choose | America/Los_Angeles |
| STRIPE_SECRET_KEY | Stripe → Developers → API keys | sk_live_... (keep secret) |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Stripe → Developers → API keys | pk_live_... |
| STRIPE_WEBHOOK_SECRET | Stripe → Developers → Webhooks | whsec_... (live endpoint) |
| CRON_SECRET | You create (long random text) | needed on Vercel |
| NEXT_PUBLIC_MAP_TILE_URL | MapTiler / Stadia / Mapbox | from the provider |
| NEXT_PUBLIC_MAP_ATTRIBUTION | Same provider | from the provider |
| LEGAL_ENTITY_NAME | Your registered company | e.g. Bite Wise LLC |
| SUPPORT_EMAIL | Your support mailbox | support@your-domain |
| LEGAL_ADDRESS | Your business address | City, Washington |

## Useful commands

| Command | What it does |
| --- | --- |
| npx supabase db push | Creates or updates the database tables (after every update that includes database changes). |
| npm run create-admin | Creates the owner (admin) account. |
| npm run email:template | Installs the branded sign-up email in Supabase (backup copy). |
| npm run locate-restaurants | Finds map positions for restaurant addresses (add -- --yes to save). |
| npm run update | On your own server: pulls the latest version, builds it and restarts. |
| npm run service:install | On a Linux server: runs Bite Wise as a service that restarts by itself. |